LeadSpark

Product Roadmap & Accomplishments

Turn Raw Leads Into Qualified Prospects

| Prepared for: | Leadership Team |
| --- | --- |
| Product: | LeadSpark CRM — Sales Development Platform |
| Version: | v4.3.2 (Current Production) |
| Date: | April 6, 2026 |
| Prepared by: | Screen Magic / Conversive Engineering |

# Table of Contents

1. Executive Summary

2. Product Overview

3. Accomplishments — What We've Built (v2.0 → v4.3.2)

4. Platform Capabilities Matrix

5. Technology & Architecture

6. Future Roadmap — What's Next

7. Timeline & Milestones

# 1. Executive Summary

LeadSpark is a purpose-built Sales Development CRM designed to maximize SDR productivity and pipeline velocity. Since its initial launch in March 2026, LeadSpark has evolved from a basic lead management tool into a comprehensive sales development platform with integrated email, calling, messaging, AI research, and Salesforce synchronization.

In just 3 weeks of rapid development (March 11 → April 6, 2026), we have shipped 22 production releases spanning 4 major versions, establishing LeadSpark as a reliable, production-grade platform ready for scale.

Key Metrics at a Glance:

| Metric | Value |
| --- | --- |
| Production Releases | 22 (v2.0.0 → v4.3.2) |
| Development Sprint | March 11 – April 6, 2026 (26 days) |
| Test Coverage | 237+ automated tests across 13 test files |
| Uptime | 99.5%+ (Render production hosting) |
| Integrations | Salesforce, Nylas (Email), Aircall (Dialer), Conversive (Messaging), Groq AI |
| User Roles | Super Admin, Pod Admin, SDR — full RBAC |

# 2. Product Overview

LeadSpark serves as the central command center for Sales Development Representatives (SDRs), enabling them to manage their entire outreach workflow — from lead import through meeting booking — in a single unified platform.

## Core Value Proposition

Eliminate context-switching between 5+ separate tools (CRM, email, dialer, messaging, research)

Automate repetitive tasks (lead enrichment, call logging, Salesforce sync)

Provide real-time visibility into SDR performance and pipeline health

Ensure no lead falls through the cracks with intelligent assignment and tracking

## Target Users

SDRs (Sales Development Reps): Day-to-day lead work — research, call, email, message, and book meetings

Pod Admins: Team management — assign leads, monitor SDR performance, manage POD settings

Super Admins / Leadership: Platform configuration — Salesforce settings, user management, integrations, analytics

# 3. Accomplishments — What We've Built

Below is a complete chronological summary of every feature and capability shipped to production, organized by release version. Each section represents a production deployment.

## v2.0.0 — Foundation Launch (March 11, 2026)

The initial production release establishing the core CRM platform.

Dashboard with stats tiles, recent leads, and leaderboard widget

Full lead lifecycle management with Kanban board

Manual call logging with outcomes, notes, and auto-status transitions

Two-way Salesforce sync with configurable settings

Google SSO authentication

Lead assignments — manual and round-robin distribution

## v3.0.0 — Enterprise RBAC & Research (March 16, 2026)

Role-based access control and guided sales workflow.

Three-role system: Super Admin, Pod Admin, SDR — with granular permissions

POD management for team-based lead distribution

Full Salesforce API logging with filters, detail modal, and CSV export

Guided research phase before calling

Per-SDR performance analytics with drill-down metrics

In-app searchable user guide with role-based content

## v3.1 – v3.5 — Operational Excellence (March 17–23, 2026)

Rapid iteration on admin tools, data management, and workflow automation.

Pipeline guard rails — SDRs cannot move leads backward; only admins can

Admin panel overhaul — user stats cards, activity badges, CSV export

Unified audit logs — Activity Log, Login History, Feedback, SF Logs (4 tabs)

Feedback system — bug reports, feature requests, and suggestions from all users

Leaderboard with time-period filters (7D / 30D / 90D / All Time)

SDR Metrics with date range picker, search, pagination, and daily trend charts

Upload Center — drag-and-drop CSV/XLSX import with smart field mapping

Opportunity outcomes (Won / Lost) for Pod Admins

Enriched Salesforce push — 19 fields (up from 7) including research notes

LeadSpark rebrand with new login page design

## v3.6 – v3.9 — AI & Data Intelligence (March 24–27, 2026)

AI-powered research, intelligent grouping, and multi-channel preparation.

AI Research Auto-Fill — one-click research using Groq LLM (Llama 3.3 70B) with company caching

Company grouping in leads table — visual headers showing all contacts per company

No-phone lead highlighting (yellow row + red badge)

Notes preview directly in leads table (snippet + author + timestamp)

Bulk operations — assign, unassign, and delete multiple leads at once

Company-based round-robin — auto-assign all contacts from same company to one SDR

Secondary phone field with broadened column mapping (20+ variants)

LinkedIn profile links on lead detail cards

Nylas email integration — OAuth flow, email sending, activity logging, webhook listener

Auto-assign SDR on upload (File Upload + Google Sheets)

Company filter dropdown on All Leads / My Leads page

Pagination persistence — remembers page, search, and filters when navigating

## v3.10 — Aircall Dialer Integration (March 27, 2026)

Full click-to-call dialer integration — a major milestone for SDR productivity.

One-click calling from lead detail via Aircall

Automatic call tracking — duration, recording URL, transcript capture

Embedded audio player for call recording playback and downloads

Unified Calls tab — merged manual logs and Aircall calls with stats

Dedicated Email tab alongside Overview and Calls

Dialer configuration in Admin Settings (API credentials + phone selection)

## v4.0 — Architecture Overhaul (March 30, 2026)

Major performance and reliability improvements for production scale.

Email sync rewritten from async to synchronous — eliminated 502 session corruption errors

Webhook performance: O(N) scan → O(1) indexed lookup — response time from ~5s to <50ms

Background task architecture for non-blocking email sync

Multi-format phone matching (E.164, digits-only, dashes, spaces) via SQL queries

40 new root-cause tests; total coverage 237+ tests across 13 files

## v4.1 — Company Resolution & Meeting Intelligence (April 1, 2026)

Smart deduplication of outreach at the company level.

Company-level call resolution — when any lead at a company books a meeting, all sibling leads get flagged

'Company Connected' badges in lead list, lead detail, and call modal

SDR Metrics meeting count fix — backfilled 5 missing activity events

Security hardening for production readiness

## v4.2 — Conversive Messaging & Email Tracking (April 2, 2026)

Multi-channel communication — SDRs can now email, call, AND message leads from one screen.

Conversations tab — Conversive messaging component loaded per-lead inside LeadSpark

Email open tracking with Nylas tracking pixels — 'Opened' / 'Sent' badges with counts

Per-SDR Conversive identity (conversive_user_id) for proper message attribution

Phone fallback for messaging (primary → secondary phone)

## v4.3 — Email UI Redesign & Stability (April 6, 2026)

Professional email experience with enterprise-grade polish and production hardening.

Enterprise flat-card email layout — amber (outbound) / blue (inbound) left borders

Attachment support — download chips on email cards

Auto-refresh on tab switch

Accurate open tracking — sender-view heuristic to exclude self-opens

Multi-grant email repair for multi-SDR environments

Full email body preservation including signatures

# 4. Platform Capabilities Matrix

### Lead Management

Full lifecycle: New Lead → Lead Assigned → Research → Calling → Meeting Scheduled

Kanban board + list view with company grouping

CSV/XLSX/Google Sheets import with smart field mapping

Bulk assign, unassign, and delete operations

Company-level resolution flagging

### Communication — Email

Nylas-powered email send, receive, and sync

Threaded email view with quoted text stripping

Open tracking with recipient-only counting

Attachment download support

### Communication — Calling

Aircall one-click dialer integration

Automatic call tracking (duration, recording, transcript)

Call recording playback with embedded audio player

Manual call logging with outcome transitions

### Communication — Messaging

Conversive messaging component embedded per-lead

Per-SDR identity linking

Phone fallback (primary → secondary)

### AI & Research

Groq LLM AI research auto-fill (10+ fields)

Company-level caching to prevent redundant API calls

Configurable LLM provider and model

### Salesforce Integration

Two-way sync with configurable field mapping

19-field enriched push (including research notes)

Full API logging with detail modal and CSV export

### Analytics & Reporting

SDR Metrics dashboard with date range filters

Leaderboard with time-period rankings

Per-SDR performance drill-down

CSV/XLSX metrics export

### Administration

Three-role RBAC (Super Admin, Pod Admin, SDR)

POD management for team-based distribution

User management with activity badges

Unified audit logs (Activity, Login, Feedback, SF Logs)

In-app user guide with role-based sections

# 5. Technology & Architecture

| Layer | Technology |
| --- | --- |
| Frontend | Vanilla JS SPA, CSS3, HTML5 — no framework dependency |
| Backend | Python 3.9, FastAPI, SQLAlchemy ORM |
| Database | PostgreSQL (Render managed) |
| Email | Nylas API v3 (OAuth, send, sync, webhooks, tracking) |
| Dialer | Aircall API (click-to-call, recording, transcripts) |
| Messaging | Conversive Platform (embedded iframe, HMAC auth) |
| AI / LLM | Groq API — Llama 3.3 70B Versatile |
| CRM Sync | Salesforce REST API (two-way sync) |
| Auth | Google SSO (OAuth 2.0) + JWT sessions |
| Hosting | Render (Production + Staging, auto-deploy from Git) |
| Testing | Custom E2E test framework, 237+ tests, 13 test files |
| CI/CD | Git-based: develop → staging, main → production |

# 6. Future Roadmap — What's Next

The following initiatives represent the next phase of LeadSpark's evolution — expanding from a pure SDR tool into a full sales development platform that supports the entire sales pipeline, from prospecting through to AE handoff and deal closure.

## 6.1  In-App Notifications System

PLANNED — Q2 2026

Goal:

Keep SDRs informed of critical events in real-time without requiring them to constantly check individual lead records. Reduce missed follow-ups and accelerate response times.

Planned Capabilities:

Real-time notification bell in the top navigation bar with unread count badge

Email notifications — when a prospect replies to an outbound email or opens it multiple times

Call notifications — missed call alerts, voicemail transcription summaries

Messaging notifications — new inbound messages from Conversive contacts

Lead assignment alerts — instant notification when a new lead is assigned to an SDR

Meeting reminders — upcoming meeting alerts with lead context and one-click prep

System alerts — Salesforce sync failures, email connection issues, quota warnings

Notification preferences — per-user settings to control which notifications to receive

Notification history — scrollable feed with mark-as-read and click-to-navigate

Impact:

Reduce average response time to prospect replies by 60%+

Eliminate missed follow-ups due to email opens going unnoticed

Improve SDR workflow efficiency by surfacing actionable events proactively

## 6.2  Conversive Contact Center Integration

PLANNED — Q2/Q3 2026

Goal:

Replace Aircall with Conversive's native Contact Center — unifying calling, messaging, and AI-powered automation under a single platform. This consolidation eliminates a third-party dependency, reduces per-seat costs, and enables tighter integration with the Conversive AI engine.

Planned Capabilities:

Native click-to-call dialer powered by Conversive Contact Center (replacing Aircall)

Unified communication hub — calls, messages, and emails all within one interface

AI-powered call summaries and sentiment analysis via Conversive analytics

Smart call routing — automatic lead-to-SDR matching based on assignment rules

Call queue management for high-volume outbound campaigns

Real-time call monitoring for Pod Admins (listen, whisper, barge)

Automated post-call workflows — CRM updates, follow-up task creation

IVR integration for inbound call handling and lead routing

Call analytics dashboard — connect rates, talk time, conversion by SDR

Impact:

Eliminate Aircall per-seat licensing costs

Deeper AI integration for call insights and coaching

Single vendor relationship for all communication channels

Faster feature iteration with native platform control

## 6.3  LeadSpark for Account Executives (AEs)

PLANNED — Q3 2026

Goal:

Extend LeadSpark beyond SDR-only usage to support Account Executives (AEs) in the post-meeting pipeline stages. This transforms LeadSpark from a prospecting tool into a full pipeline management platform, providing visibility from first touch through deal close.

Planned Capabilities:

AE role with dedicated dashboard — pipeline view of all handed-off leads

SDR → AE handoff workflow — seamless lead transition with full context (research notes, call history, email thread)

AE pipeline stages — Demo Scheduled → Proposal Sent → Negotiation → Closed Won/Lost

Deal value tracking with weighted pipeline forecasting

AE-specific metrics — conversion rate, average deal cycle, revenue attribution

Shared lead timeline — AEs see the full SDR activity history alongside their own touchpoints

Meeting prep cards — AI-generated summary of all SDR research and interactions before AE demo

Cross-team leaderboard — SDR qualification quality score based on AE conversion rates

Revenue attribution back to SDRs — track which SDR-booked meetings generate the most revenue

Impact:

Complete visibility from prospect to revenue — no handoff data loss

SDR quality feedback loop — SDRs learn which prospects convert best

Leadership reporting on full-funnel metrics (not just meetings booked)

Single source of truth for the entire sales pipeline

# 7. Timeline & Milestones

## Delivered

| Date | Version | Milestone |
| --- | --- | --- |
| Mar 11 | v2.0 | Foundation Launch — Dashboard, Leads, Calls, SF Sync, Google SSO |
| Mar 16 | v3.0 | Enterprise RBAC — 3-role system, PODs, Research phase |
| Mar 17–23 | v3.1–3.6 | Admin tools, Upload Center, Leaderboard, LeadSpark rebrand |
| Mar 24–26 | v3.7–3.9 | Bulk ops, AI Research, Company grouping, Nylas email |
| Mar 27 | v3.10 | Aircall Dialer Integration — click-to-call, recording, transcripts |
| Mar 30 | v4.0 | Architecture Overhaul — 502/503 fixes, background tasks |
| Apr 1 | v4.1 | Company Resolution, Meeting Intelligence, Security hardening |
| Apr 2 | v4.2 | Conversive Messaging + Email Open Tracking |
| Apr 6 | v4.3 | Email Redesign, Open Tracking Fix, Prod Stability |

## Planned

| Timeline | Version | Initiative | Description |
| --- | --- | --- | --- |
| Q2 2026 | v5.0 | In-App Notifications System | Keep SDRs informed of critical events in real-time |
| Q2/Q3 2026 | v6.0 | Conversive Contact Center | Native calling platform replacing Aircall |
| Q3 2026 | v7.0 | LeadSpark for AEs | Full-funnel pipeline management from SDR → AE → Close |

LeadSpark — Built by Screen Magic / Conversive Engineering

Confidential — For Internal Use Only